Client Outreach Automation

Product Requirements Document

ThuWork Digital Solutions  ·  Med Spa vertical  ·  Draft v1  ·  August 14, 2026

Owner: Tiffany  ·  Status: Draft for review

# 1. Context

ThuWork Digital Solutions is an AI-as-a-Service (AIaaS) agency helping small businesses adopt AI for operational efficiency and growth. The company has an internal outreach methodology (AIaaS_Small_Business_Client_Outreach_Plan) that defines the full customer-acquisition motion: pick one vertical, source and score prospects, run a 14-day multi-channel outreach sequence, and convert pilots into recurring revenue.

Today this process is entirely manual — prospects are found, researched, scored, and messaged by hand. The plan itself calls for 100–150 new prospects sourced per week and 50–100 personalized outbound messages per week to hit its 90-day targets (2–3 customers by end of Month 1, 5–8 by Month 2, 10–20 by Month 3). That volume is not sustainable manually without either automation or headcount, and headcount is not the near-term plan.

This PRD defines a semi-automated outreach system, starting with the med spa vertical (the plan's flagship example and a #1-priority segment alongside real estate and home services), that automates the mechanical parts of the funnel — sourcing, enrichment, scoring, and draft generation — while keeping a human in the loop for sending and relationship judgment calls, at least in v1.

# 2. Problem Statement

Manually sourcing and qualifying prospects, researching each business for a specific AI opportunity, and drafting genuinely personalized outreach is slow and inconsistent at the volume the outreach plan requires. As a result:

- Prospect volume falls short of the 100–150/week target needed to reach the 90-day customer goals.

- Research quality is inconsistent — the specificity that makes outreach convert (referencing a business's actual reviews, IG activity, or booking gaps) is the first thing dropped under time pressure.

- Follow-up discipline degrades over a 14-day, 6-touch sequence without a system tracking who's owed what, and when.

- There's no reliable funnel data (response rate, meeting rate, close rate, CAC) to know which parts of the process are actually working.

# 3. Objective

Build an automation system that reliably sources, enriches, and scores med spa prospects against the plan's rubric, and drafts personalized first-touch and follow-up outreach — reducing the manual effort per qualified prospect from roughly 20–30 minutes today to under 5, while preserving (or improving) response and close rates versus fully manual outreach.

Secondary objective: produce clean funnel data automatically, so decisions about vertical, pricing, and channel investment are made from real conversion numbers rather than intuition.

# 4. Success Measurement

Business outcomes (from the 90-day plan)

| Milestone | Target | By |
| --- | --- | --- |
| Vertical validated | First 2–3 paying customers | End of Month 1 |
| Offer productized | 5–8 customers on the packaged offer | End of Month 2 |
| Outbound scaled | 10–20 customers | End of Month 3 |

Funnel metrics (tracked automatically once live)

| Metric | Definition | v1 target |
| --- | --- | --- |
| Prospects sourced/week | New qualified rows added | 100–150 |
| Response rate | Responses ÷ contacts | Baseline first, then improve |
| Meeting rate | Meetings ÷ contacts | Baseline first, then improve |
| Demo rate | Demos ÷ qualified conversations | Baseline first, then improve |
| Close rate | Customers ÷ proposals | Baseline first, then improve |
| CAC | Sales & marketing cost ÷ new customers | Track; no target until baseline set |

Operational / system health metrics

- Time spent per qualified (score ≥7) prospect, manual vs. automated.

- Scoring accuracy — spot-check a sample of AI-assigned scores weekly against manual judgment; target ≥85% agreement before trusting the score to gate outreach automatically.

- Draft usability — % of AI-drafted emails sent with no or minor edits (target ≥70% by end of Phase 3).

# 5. Target Users / Personas

- Primary operator (Tiffany) — runs the system day to day: reviews scored prospects, approves outreach drafts, executes manual IG/LinkedIn touches, monitors metrics.

- Future SDR/growth hire — same workflow, designed so a new hire can be handed the system with minimal ramp-up once volume justifies headcount.

- End recipients — med spa owners/decision-makers who receive outreach; not a system user, but every design choice (personalization quality, send cadence, channel mix) is made with their experience in mind to protect reply rates and reputation.

# 6. Features & Roadmap

Delivered in four phases, each one validated before the next is built, matching the funnel dependency (bad sourcing/scoring makes everything downstream worse).

| Phase | Features | Exit criteria |
| --- | --- | --- |
| Phase 1 — Foundation | Prospect data store (Sheet); automated sourcing from Google Maps/Places; AI scoring against the 5-criterion rubric | Sourcing consistently returns 100+ prospects/week; score spot-check ≥85% agreement with manual judgment |
| Phase 2 — Enrichment | Website + Instagram scraping; decision-maker + booking-system + inquiry-pattern extraction | Enrichment fields populated for ≥90% of scored prospects without manual lookup |
| Phase 3 — Drafting | AI-drafted Day 1 email + Day 4 follow-up, referencing real research; human-approval step before send | ≥70% of drafts usable with no/minor edits |
| Phase 4 — Sequencing & Metrics | 14-day, 6-touch sequence runner (auto-send email; queue manual IG/LinkedIn touches); weekly funnel metrics rollup | Full funnel tracked automatically; first cohort of outreach completes a full 14-day cycle |

# 7. Scope

In scope for v1

- Med spa vertical only, in the geographies already prioritized in the market research (TX, GA, FL primary).

- Email as the primary automated send channel; Instagram/LinkedIn touches are system-queued but manually executed.

- Human approval required before any outreach email sends (no fully autonomous sending in v1).

- Google Sheets as the system of record.

Out of scope for v1

- Other verticals (real estate, home services, healthcare, etc.) — revisit after med spa is validated.

- Automated Instagram/LinkedIn sending — no compliant API exists for this; not attempted in v1.

- Migration to a full CRM (HubSpot/Airtable) — revisit once Sheets becomes a bottleneck.

- Fully autonomous send-without-review — revisit once draft usability consistently exceeds target.

# 8. Assumptions & Constraints

- Instagram and LinkedIn have no safe, ToS-compliant API for automated outbound messaging — those touches remain manual indefinitely, not just in v1.

- Email sending at volume requires a warmed-up sending domain/inbox to avoid spam flags; this needs lead time before Phase 4 goes live.

- Google Places/Maps API and Claude API usage both carry per-call costs that scale with prospecting volume — needs a budget ceiling per week.

- Data quality from public sources (websites, Instagram, reviews) is inconsistent; scoring and drafting quality is bounded by what's actually findable per business.

# 9. Dependencies

| Dependency | Purpose | Needed by |
| --- | --- | --- |
| Google Places/Maps API access | Prospect sourcing | Phase 1 |
| Google Sheets API / account | System of record | Phase 1 |
| Claude API key | Scoring, extraction, drafting | Phase 1 |
| n8n instance (Cloud or self-hosted) | Workflow orchestration | Phase 1 |
| Gmail/sending account (warmed domain) | Automated email send | Phase 4 |

# 10. Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| Email deliverability/spam flags damage sender reputation | Warm up domain before Phase 4; cap daily send volume; monitor bounce/spam rate |
| Poor enrichment data leads to inaccurate scoring and generic-feeling outreach | Human spot-checks weekly during Phases 1–2; keep approval gate on drafts through Phase 3 |
| API costs scale faster than pipeline value as volume increases | Set a weekly cost ceiling; review cost-per-qualified-prospect monthly |
| Automation produces high volume of low-quality outreach, hurting brand/reputation | Approval gate stays on until draft usability target is consistently met; no fully autonomous sending in v1 |
| Google Sheets becomes a bottleneck at scale (row limits, concurrency) | Monitor row count/latency; pre-plan CRM migration path (out of scope for v1, but not unplanned) |

# 11. Milestones / Rollout Plan

| Milestone | Target window | Go/No-Go check |
| --- | --- | --- |
| Sheet template + Phase 1 (Sourcing + Scoring) live | Weeks 1–2 | 100+ prospects sourced, score spot-check ≥85% agreement |
| Phase 2 (Enrichment) live | Weeks 3–4 | ≥90% of scored prospects auto-enriched without manual lookup |
| Phase 3 (Drafting) live, human-approved sends begin | Weeks 5–6 | ≥70% of drafts usable with no/minor edits; first real outreach sent |
| Phase 4 (Sequencing + Metrics) live | Weeks 7–8 | Full 14-day cycle completes for first cohort; funnel dashboard populated automatically |
| Review & decide on Phase 2 vertical / scale-up | Week 9+ | Tied to 90-day plan Month 2/3 targets |

# 12. Open Questions

- At what prospect volume or row count does Google Sheets stop being viable, and what's the trigger to migrate to a CRM?

- What's the weekly budget ceiling for Places API + Claude API usage, and who reviews actual spend against it?

- Should the human-approval gate on outreach drafts ever be removed, or is it a permanent brand-safety control?

- Once med spa is validated, what's the process/criteria for adding a second vertical (real estate or home services, per the plan)?

- Who executes the manual Instagram/LinkedIn touches day to day, and how is that queue surfaced to them?

# 13. Owner & Stakeholders

- Product owner: Tiffany — approves scope changes, reviews weekly metrics.

- Build/implementation: Tiffany, with Claude assisting on n8n workflow build and content generation.

- Reviewer cadence: weekly check-in against the milestones in Section 11 during the 8-week build; ad hoc after that.

# 14. Appendix & References

Technical implementation detail is intentionally kept out of this PRD and lives in a separate design doc, linked below, so the PRD stays focused on what and why while the technical design can evolve independently.

- Technical Design: n8n Workflow Design — AIaaS Client Outreach Automation (sent separately as n8n_workflow_design.html).

- Source strategy document: AIaaS_Small_Business_Client_Outreach_Plan.docx

- Market context: Digital-Solution-Market-Research-2026.docx (ICP, vertical prioritization, pricing benchmarks).